JobStrike UAE

Business Plan — Version 2.2

“UAE jobs, the moment they post.”

Launch date: May 1, 2026
Founder: Inspire Ambitions
Document date: April 11, 2026
Status: Validation Gate → Build → Launch

# Executive Summary

JobStrike UAE is the only web-first, UAE-exclusive job alert tool that tells mid-career expats when a job is posted — and scores their CV against it — fast enough to land in the first batch recruiters actually read.

The UAE job market has 163,016+ active companies across our 5 target sectors and 989 companies verified as currently hiring (sourced via Apollo.io on April 10, 2026). Mid-career expats face an invisible market: 84% application ghosting rates, 9–14 day average response times, and 150+ applicants per popular role. Existing solutions (Bayt, LinkedIn, NaukriGulf, GulfTalent) are either commoditized or built for a different audience.

Our wedge is speed, specificity, and a proprietary dataset of ghosting outcomes that compounds with every user. We combine real-time alerts from publisher APIs (Adzuna, Jooble, CareerJet) and direct ATS endpoints (Greenhouse, Lever, SmartRecruiters) with AI fit scoring (OpenAI GPT-4o-mini) and a weekly founder-led office hours session that no competitor can replicate.

We go live on May 1, 2026 after an 11-day solo build sprint (April 20–30), preceded by a 5-day validation sprint (April 14–18). Total upfront capital required: AED 19,000 (~USD 5,200). Break-even target: 1,200–1,500 monthly active users at 5% free-to-paid conversion, achievable within 4–6 months post-launch.

# 1. The Problem

Every mid-career expat in the UAE hits the same wall:

They apply to a role. Nothing happens. No reply, no rejection, no signal. Just silence.

By the time they see a job posted, 150+ others have already applied. Recruiters read the first 20 CVs and ignore the rest.

Bayt, NaukriGulf, GulfTalent, and LinkedIn alerts are hours-to-days late, poorly filtered, and not built for the UAE-specific signals (visa status, city, sponsorship).

CVs built for a Western ATS fail silently in the UAE market where visa keywords and location phrasing matter as much as experience.

There is no feedback loop: users don't learn why they were ghosted, only that they were. Job searches last 6–12 weeks and corrode confidence.

This is not a feature problem. It is a market structure problem. The UAE has 8 major job boards, zero consolidation, thin salary transparency, and a recruiter culture biased toward the fastest applicants. JobStrike UAE is built around that reality, not against it.

# 2. The Solution

JobStrike UAE ships on May 1, 2026 with eleven focused features that directly attack the invisibility problem:

Real-time alerts. Pull from Adzuna, Jooble, CareerJet publisher APIs + direct Greenhouse, Lever, and SmartRecruiters endpoints. Users get notified within 15 minutes of a job being posted.

AI fit score with reasoning. OpenAI GPT-4o-mini reads the CV and the job description, returns a banded match (Strong / Good / Stretch / Weak) with the top 3 matching skills, top 3 missing keywords, and any red flags. No raw numbers — users see the why.

Auto-logged Ghosting Shield. Every 'Apply' click is logged automatically. 14 days with no manual update auto-flips to 'ghosted'. Users never re-traumatize themselves with a dashboard of rejections — they see patterns instead.

Founder Office Hours. Weekly 30-minute live session with a UAE HR insider with 10+ years of experience. Recordings become a searchable archive. This is the single most defensible feature in the product — no code, no competitor can copy a career.

Prove → ask onboarding. Visitors see real UAE jobs in their first 60 seconds, before being asked for an email. Activation rate target: 70%+ landing-to-results.

PDPL compliance. UAE Personal Data Protection Law is built in from day one: explicit consent, 24-hour raw file deletion, one-click data export and deletion.

Features deferred to post-launch weeks 2–6 based on a lean launch strategy: First-Batch Indicator, Salary X-ray, UAE Hiring Pulse public dashboard, Recruiter Intelligence aggregates, and WhatsApp Business API notifications. Each ships on a Friday and is measured for a week before the next one begins.

# 3. Market (Apollo-Derived, April 10, 2026)

Total addressable UAE employer universe across 5 target sectors (sourced live from Apollo.io's UAE company database):

| Sector | UAE Companies | Notes |
| --- | --- | --- |
| Information Technology / Software / SaaS | 67,174 | Largest sector. Post-COVID tech boom. |
| Construction / Real Estate / Property | 39,725 | Dubai expansion cycle. High turnover. |
| Banking / Finance / Fintech | 25,246 | DIFC + ADGM ecosystem. |
| Hospitality / Tourism / F&B | 16,353 | Post-Expo recovery. |
| Healthcare / Pharmaceutical / Medical | 14,518 | DHA licensing drives demand. |
| TOTAL (with overlap) | 163,016+ | UAE addressable employer universe |

Of those companies, we have validated 989 as currently actively hiring in the UAE (Apollo 'actively recruiting' flag, April 10, 2026). 68% of those 989 are growing headcount (12-month growth signal positive), which is a strong proxy for ongoing hiring momentum. 385 of the 989 are verified as UAE-headquartered by phone number (+971 prefix). This is our immediate employer dataset for Month 6 concierge-phase outreach.

## 3a. User-Side Market

UAE population: ~10 million (2026). Expat share: ~88% (~8.8M expats). Of those, approximately 3.5M are working-age white-collar professionals. Of those, roughly 15–20% are actively job-searching at any given time (~600K–700K). Of those, a conservative 10% are our ICP — mid-career, 3–15 years experience, not entry-level, not C-suite. That's 60,000–70,000 target users.

Year-1 target: 3,000 paying users (4.5–5% of the target segment). Year-3 target: 15,000 paying users (20–25%).

# 4. Competition (Enriched via Apollo)

The UAE job-tech landscape is crowded but commoditized. Direct company data from Apollo.io enrichment (April 10, 2026):

| Company | Founded | Employees | Revenue | Weakness We Exploit |
| --- | --- | --- | --- | --- |
| JobHunt.work | 2024 | 9 | — | Direct rival. Pre-revenue. AI-copy approach penalized by recruiters. No UAE moat. |
| Bayt.com | 2000 | 1,200 | $157.7M | Dominant incumbent. Commodity feel. Slow alerts. Ghosting is invisible to users. |
| GulfTalent | 2005 | 35 | $4.6M | Executive-focused. Mid-career gap. |
| Naukrigulf | 2006 | 6,000 | $334M | Pan-GCC, Indian roots. UAE expats are secondary audience. |
| Laimoon.com | 2011 | 15 | $179K | Pivoted away from jobs to courses. Effectively exited our segment. |

JobStrike wins on 12 of 14 dimensions identified in our competitive analysis: speed, UAE-specificity, mid-career focus, ghosting visibility, CV fit scoring, founder access, PDPL compliance, price clarity, transparent sourcing, no auto-apply, web-first, and data moat. We lose on pure job-volume parity and on LinkedIn integration (which we deliberately avoid as a legal risk).

# 5. Business Model

Primary revenue: subscription.

| Plan | Price | Trial | Notes |
| --- | --- | --- | --- |
| Free forever | AED 0 | — | 1 query, 3 alerts/day, no fit score. Freemium top-of-funnel. |
| Monthly | AED 49/mo | 14 days | Unlimited queries, fit score, ghosting shield, office hours. |
| Annual | AED 399/yr | 14 days | ~33% discount vs monthly. Office Hours priority booking. |
| Employer (Month 6+) | AED 500–1,500/role | — | Curated shortlist of mid-career candidates. Invite-only. |

Unit economics (base case, AED 49/mo, 5% free-to-paid conversion, 15% monthly churn):

ARPU: AED 49/month

CAC target: <AED 100 (paid acquisition + organic)

LTV (assuming 6-month average life): AED 294

LTV/CAC ratio: ~3:1 at scale

Gross margin: ~85% (OpenAI + Stripe are the only meaningful cogs)

# 6. Go-to-Market

## Phase 0: Validation (April 14–18, 2026)

5-day sprint covering 10 user interviews, LinkedIn + Facebook ad testing, and ATS feasibility study. Budget: AED 1,500. Decision rules: hit 2 of 3 gates (interview conversion, landing CTR, ad cost-per-signup) to proceed. See VALIDATION_PLAN_5day.md.

## Phase 1: Build (April 20–30, 2026)

11-day solo founder build sprint. Tier 1 features only. Tier 1.5 moat features deferred to post-launch weeks 2–6. See SPEC_v2.2.md.

## Phase 2: Launch (May 1, 2026)

Soft launch to waitlist (target: 300+ waitlist by May 1). LinkedIn founder post. UAE expat Facebook groups. First Founder Office Hours session scheduled for May 4.

## Phase 3: Growth (Months 1–6)

Founder-as-authority positioning on LinkedIn. Weekly Office Hours sessions published as searchable video archive. SEO on /salaries and /pulse pages (built in weeks 3–5). Paid acquisition on LinkedIn + Meta after unit economics validated. Month 6: open concierge employer pilot with 10 hand-picked Top 50 hot-growth companies.

## Month-by-Month Targets

| Month | MAU | Paying | MRR (AED) | Key Milestone |
| --- | --- | --- | --- | --- |
| May 2026 (M1) | 300 | 25 | 1,225 | Launch |
| June 2026 (M2) | 800 | 60 | 2,940 | First 50 Office Hours attendees |
| July 2026 (M3) | 1,500 | 120 | 5,880 | First press mention |
| August 2026 (M4) | 2,500 | 180 | 8,820 | WhatsApp Business API live |
| September 2026 (M5) | 3,500 | 260 | 12,740 | First 100 tracked hires |
| October 2026 (M6) | 5,000 | 400 | 19,600 | Concierge employer pilot launch |

# 7. Financials — Upfront Capital & Year 1

## Upfront (90 days, lean solo-founder scenario)

| Line Item | AED | USD |
| --- | --- | --- |
| Validation sprint (ads, interviews, misc) | 1,500 | 410 |
| Infrastructure (Supabase, Vercel, OpenAI, Resend, Sentry) | 2,000 | 545 |
| Legal (PDPL review, ToS, Privacy) | 2,500 | 680 |
| Marketing month 1–3 (organic focus + small paid) | 3,700 | 1,010 |
| Buffer / contingency (25%) | 2,500 | 680 |
| Sub-total | 12,200 | 3,325 |
| Founder time (unpaid, ~11-day sprint) | — | — |
| Contingency envelope (total) | 19,000 | 5,200 |

## Year 1 Revenue Projection (Base Case)

Assumptions: 5% free-to-paid conversion, 15% monthly churn, AED 49/month ARPU, no employer revenue until Month 6.

Year 1 ending MRR target: AED 30,000–50,000 (equivalent to USD 8,200–13,600)

Year 1 cumulative revenue target: AED 180,000–280,000 (USD 49,000–76,000)

Year 1 break-even month: Month 5–7

# 8. Team

Founding team at launch: solo founder (Inspire Ambitions) with 10+ years UAE HR insider experience. Engineering, design, marketing, and customer support all handled by founder until Month 6.

First hire plan (Month 6–9): part-time technical contractor (~15 hours/week) to maintain scrapers, ATS adapters, and OpenAI integration. Second hire (Month 9–12): content marketer to scale organic SEO and UAE expat community outreach.

# 9. Key Risks and Mitigations

Publisher API dependency (Adzuna/Jooble change terms): Diversified across 3+ providers + direct ATS endpoints. Single-source outage does not degrade product.

Recruiter backlash on AI fit scoring transparency: We explicitly do NOT generate AI cover letters (cut in v2.1 based on research). Fit score shows reasoning, not raw numbers.

Slow validation → missed May 1 launch: Pre-committed NO-GO rule. AED 1,500 cap on validation spend. Founder will not launch against bad signal.

Solo founder burnout on 11-day build sprint: Post-launch Week 1 is explicitly an iteration week, not a feature week. Founder takes May 3 off.

PDPL enforcement action: Legal review in Phase 0 budget (AED 2,500). Raw CV deletion in 24h. Explicit consent + one-click data deletion.

Apollo subscription lapses before outreach dataset is useful: All 989 employers + 299 decision-makers + competitor intel + TAM already exported to local artifacts. Data survives subscription.

# 10. Milestones

April 11, 2026 — Spec v2.2 + Validation Plan + Business Plan finalized (today)

April 13, 2026 — jobstrike.ae live, publisher API applications submitted

April 14–18, 2026 — Validation sprint (5 days)

April 19, 2026 — GO/NO-GO decision

April 20–30, 2026 — 11-day build sprint

May 1, 2026 — Public launch

May 4, 2026 — First Founder Office Hours session

July 2026 — First press mention

October 2026 — Concierge employer pilot launch

May 2027 — Year-1 review, first external hire

# Appendix — Data Sources

All competitive and market data in this document is sourced from Apollo.io paid API access on April 10, 2026. Raw datasets are preserved in the repository under jobstrike/research/:

apollo-companies.csv (989 UAE-hiring employers, full field set)

apollo-companies-dedup.jsonl (JSONL version for programmatic use)

apollo-top50-hot-growth.jsonl (Top 50 concierge targets)

apollo-people-raw.jsonl (299 HR/Talent decision-makers at top 100 employers)

jobstrike-database.xlsx (multi-sheet Excel workbook with all of the above)

All artifacts are version-controlled on the branch claude/jobstrike-uae-spec-arqLq.